## Slide 1: Scrum Agile Approach
Ranceallen Hankerson

## Slide 2: Scrum Agile Team roles
“The product owner should not only understand the customer, but also have a vision for the value the scrum team is delivering to the customers.
The scrum master is the role responsible for gluing everything together and ensuring that scrum is being done well. In practical terms, that means they help the product owner define value, the development team deliver the value, and the scrum team to get to get better.
The development team are the people that do the work. At first glance, you may think the “development team” means engineers. But that’s not always the case. According to the Scrum Guide, the development team can be comprised of all kinds of people including designers, writers, programmers, etc.”(West, 2020)

## Slide 3: Phase of SDlc
“The Planning Phase
The rest of the project will not make sense if the overall scope is not properly identified. This phase is where research is put into the resources necessary, the personnel that will work on the project, the budget, and just about everything else that needs to be accomplished to determine the scope of the project.
The Analysis Phase
Will the needed resources justify the final product? Is it predicted to exceed end-user expectations? Does it make sense from a technical and financial standpoint to green-light the project? The analysis phase will help a company figure out whether the projected success of the end product is worth pursuing or not.
The Design Phase
If the thorough analysis phase ends with a positive outlook for the project, the design phase can begin. The design phase is where the real work starts, and company resources start to fund the project. It is also the phase where the team figures out what the finished product will look like once development is completed, omitting potentially risky design choices along the way. By the end of this phase, the team will know what features it will have, and how its inner workings will be built
The Development Phase
Compared to all other phases of the system development life cycle, the development phase is considered the most robust. It is the phase where most of the labor goes into. This is why the previous phases have to be as thorough as possible. In the development phase, the company is all-in on the project, and the information system is built to specification.
The Testing and Integration Phase
This phase involves the use of a quality assurance team to ensure that everything is functioning as it should. It involves bug fixes, as well as the specific improvements based on the feedback of the QA team. The testing and integration phase is also when most aspects of the program are brought online, one after the other. Last-minute improvements are made, which could very well shift the overall focus of the information system toward a more efficient direction.
The Implementation Phase
nally, after extensive testing from the QA team, the information system is brought into production. While there are still a few more steps, the implementation phase is where end-users already start using the product.
The Maintenance PPhas
As the last phase of the system development life cycle, it involves making use of feedback from end-users to make changes. This also involves addressing any bugs that may still be present in the system. Maintenance must continue to help make improvements to the now fully-implemented information system.”(Bydrec, 2020)

## Slide 4: Difference between Agile and waterfall
he main difference is that Waterfall is a linear system of working that requires the team to complete each project phase before moving on to the next one while Agile encourages the team to work simultaneously on different phases of the project.”( Hoory&Bottorff, 2020)

## Slide 5: Which is a better choice Agile or waterfall
An Agile methodology is a superior choice when the client is uncertain about requirements or wants to be closely involved in the development process, and if timelines are short and they want rapid delivery. Waterfall is superior if there are complex dependencies, but Agile is preferable when dependencies are minimal. Agile is also best if speed is more important than quality.”(Kate Eby, 2016)

## Slide 6: Reference
Bydrec,INC.(2020).Importance of each phase of the system development lifecycle. Retrieved from https://blog.bydrec.com
Eby, K. (2016). When to choose waterfall project management over agile. Retrieved from https://www.smartsheet.com
Hoory, L., Bottorff, C. (2022). Agile vs Waterfall: which project management methodology is best for you. Retrieved from https://www.forbes.com
West, D. (2022). Scrum roles and the truth about job titles in scrum. Retrieved from https://www.atlassian.com